# Test Plan – SauceDemo (Online Retail Store)

## 1. Introduction

SauceDemo is an online retail store application that allows customers to browse products, add items to a shopping cart, and complete purchases. This test plan defines the strategy, scope, objectives, and approach for testing SauceDemo to ensure functionality, usability, performance, and security.

## 2. Objectives

- Verify that all functional requirements of SauceDemo are implemented correctly.

- Ensure the application is secure, reliable, and performs within acceptable limits.

- Validate usability and customer experience across supported browsers and devices.

- Identify and document defects for resolution.

## 3. Scope

In Scope:

- Authentication (login/logout)

- Product catalog browsing

- Shopping cart management (add, update, remove items)

- Checkout workflow with shipping details

- Order confirmation page

Out of Scope:

- Real payment gateway integration

- External supplier/inventory systems

- Mobile app testing (web only in current release)

## 4. Test Environment

Hardware:

- Server: 8 GB RAM, quad-core CPU

- Client: Standard desktop/laptop with browsers

Software:

- Backend: Java/Node.js

- Frontend: HTML/CSS/JavaScript

- Database: MySQL/PostgreSQL

- Browsers: Chrome, Firefox, Edge

Network:

- Internet access with HTTPS enforced

## 5. Test Approach

- Functional Testing: Validate login, catalog, cart, checkout, and order confirmation.

- Integration Testing: Ensure smooth interaction between modules (cart → checkout → confirmation).

- Usability Testing: Assess ease of navigation and clarity of workflows.

- Performance Testing: Measure response times and page load under normal conditions.

- Security Testing: Validate HTTPS, input validation, and role enforcement.

## 6. Test Deliverables

- Test cases and test scripts

- Test execution reports

- Defect logs with severity and priority

- Final test summary report

## 7. Entry and Exit Criteria

Entry Criteria:

- Functional requirements finalized

- Test environment set up

- Test data prepared

Exit Criteria:

- All planned test cases executed

- Critical defects resolved or mitigated

- Test summary report approved

## 8. Risks and Mitigation

- Risk: Demo data may not reflect real scenarios → Mitigation: Use varied test data sets.

- Risk: Limited scope excludes payment gateway → Mitigation: Document as future enhancement.

- Risk: Browser compatibility issues → Mitigation: Test across multiple browsers.

## 9. Schedule

- Test case design: 1 week

- Test execution: 2 weeks

- Defect resolution & retesting: 1 week

- Final reporting: 2 days

## 10. Conclusion

This test plan ensures SauceDemo’s core retail workflows are validated for functionality, usability, performance, and security. The structured approach provides confidence in the system’s readiness for demonstration and training purposes.